# MindfulAI — Detailed Timeline & Architecture (Revised)

Expanded scope, concrete tools, and clear acceptance criteria per instructor feedback.

## Roles

- Owner: Kabir Narula (full‑stack).

## Week‑by‑Week Plan

### Week 1 — Foundation (Nov 3–9)

Goals: Ship a secure, working slice: register → login → journal entry → analysis shown on dashboard.

Tasks - Day 1: Finalize scope; create Git repo; CI with GitHub Actions (lint/test).
- Day 2: FastAPI skeleton; /health route; Pydantic models; .env management.
- Day 3: React + Vite app; auth pages; global layout and routing.
- Day 4: Postgres schema: users, entries, entry_metrics; SQLAlchemy migrations (Alembic).
- Day 5: Auth: register, login, refresh, logout; bcrypt; JWT (access/refresh) with rotation.
- Day 6: Entry CRUD; save triggers NLP pipeline; UI editor with autosave.
- Day 7: NLP baseline: Text cleaning; VADER/TextBlob sentiment; keywords via spaCy noun chunks.

Acceptance Criteria
- New user can sign up, log in, create an entry, and see sentiment (pos/neg/neu + score).
- 95% of API requests return <300 ms avg (local).
- Unit tests for auth and entries (≥70% backend coverage).

### Week 2 — Core AI Modules (Nov 10–16)

Goals: First end‑to‑end “intelligent assistant” loop with rules and pattern discovery.

Tasks - Agent v1: Perception (read metrics), reasoning (select prompt), action (return prompt).
- Pattern Discovery: Feature vector per entry: date, sentiment, emotions (if available), length, topic tags. Implement time‑window search (best‑first/A*).
- Game‑Theoretic Policy: Contextual bandit with utility U = w_e * Engagement − w_b * Burden. Actions: {none, short, reflective}.
- Logical Rules: Declarative rule set (YAML or Python) e.g., negative streaks, sudden drops, topic‑mood correlations.
- Frontend integration: after save, UI calls /agent/followup and displays the prompt + rationale.
- Analytics endpoint: Moving averages; streak detection; weekly heatmap data.

Acceptance Criteria
- Agent returns context‑aware follow‑ups ≥80% of test cases (curated scenarios).
- Pattern search flags at least one plausible trigger pattern in seeded test data.
- Dashboard shows 7‑day moving average and heatmap; all data scoped per user.

### Week 3 — Features & Quality (Nov 17–23)

Tasks - UX polish: Clean dashboard; empty‑state guidance; loading states.
- Search/History: Text search + filters (date range, sentiment band).
- Export: PDF export for a selected date range.
- Voice (stretch): Client‑side audio capture; store blob; (optional) offline transcription.
- Testing: Backend unit tests for rules/agent and search; E2E smoke test (Playwright).
- Security review: JWT expiry/refresh; CORS; rate limits; input validation.

Acceptance Criteria
- Exported PDF contains entries + key metrics with correct date range.
- ≥85 Lighthouse performance score (local build).
- No unauthenticated access to protected endpoints.

### Week 4 — Poster & Presentation (Nov 24–30)

Tasks - Poster: architecture diagram, UI screenshots, sample insights.
- Slides: problem, approach, demo flow, results, limitations, ethics.
- Dry run with timeboxing; refine based on feedback.

Acceptance Criteria
- Presentation ≤7 minutes with live demo.
- Clear story showing technical depth and user value.

## Detailed System Architecture

Components - React Web App — Auth, editor, analytics, exports.
- FastAPI Service — REST, rules engine, bandit policy, analytics.
- NLP Pipeline — tokenization → sentiment/emotions → keywords/topics.
- PostgreSQL — normalized storage; per‑user scoping; migrations via Alembic.
- Rule Store — YAML/JSON rule definitions with versioning.
- Logging/Monitoring — structured logs, request IDs; basic error dashboards.

Sequence (Save Entry) 1) User submits entry.
2) FastAPI saves entries → triggers NLP → writes entry_metrics.
3) Agent reads recent window → decides action (none/short/reflective) via bandit + rules.
4) UI displays prompt and logs whether user accepts/ignores.

Selected API Endpoints - POST /auth/register, POST /auth/login, POST /auth/refresh, POST /auth/logout
- GET/POST/PUT/DELETE /entries
- POST /nlp/analyze
- POST /agent/followup → {prompt, rationale, policy_meta}
- GET /analytics/overview?from=&to=
- POST /export/pdf

Database Schema (v1) - users(id, email, password_hash, created_at)
- entries(id, user_id, text, created_at, source, length)
- entry_metrics(entry_id, sentiment, emotions_json, keywords_json)
- suggestions(id, entry_id, type, payload_json, shown_at, accepted)